# Executive Summary

This report outlines a comprehensive product roadmap for Allumnova, an alumni-focused social platform. We identify core features (profiles, posts, messaging, search, CRM, events, jobs, admin, notifications, payments, etc.) and briefly state their purposes. Each feature is broken into subfunctions (e.g. “Post → create, edit, delete, like, comment, share, pin, report, visibility settings”) with key data fields. We then map out system dependencies and data flows (shown in mermaid diagrams), and list modular components (frontend pages/components, backend services/APIs, databases, queues, etc.) with suggested technologies. Next, we propose a prioritized timeline (0–3 m, 3–6 m, 6–12 m) with milestones, acceptance criteria and KPIs. We also give guidance on structuring Notion roadmap pages and feature-ticket templates for clarity and AI-driven development. Finally, we include sample JSON schemas (Users, Posts, Comments, Notifications) and example prompts for an AI developer assistant to generate code and tests. The emphasis is on clarity, modularity, and testability throughout.

## 1. Primary Features (with Purpose)

Allumnova will combine social-networking with alumni engagement. The core features and their purposes include:

- User Profiles – Personal identity pages for alumni and students. Stores contact info, education, work history, skills, etc. Profiles are the “digital identity” for networking[1].

- Posts / News Feed – A timeline or feed where users share updates, articles, photos or announcements. Enables content sharing and engagement among the community (liked/comments propagate engagement[2]).

- Messaging (Chat) – Private and group messaging between users (text, images, maybe voice). A built-in chat system keeps members connected in real time[3][4].

- Search / Discovery – Search tool for finding other users, posts, events or jobs. Allows queries by name, graduation year, company, keywords, etc. (Often backed by a search engine like Elasticsearch or Algolia).

- College CRM – A database of partner colleges and their outreach status. Tracks college contacts, affiliation and onboarding. (Similar to an alumni “CRM” that centralizes institution data, as in alumni management software[5].)

- Events / Calendar – Create and promote events (meetups, reunions, webinars). Includes invites, RSVPs, reminders. (Events features like RSVP and check-in drive engagement[6].)

- Jobs / Career Board – Post and browse job opportunities, internships or mentorship programs. Facilitates career networking (indeed alumni platforms often include job boards and mentorship[7]).

- Groups / Communities – Optional communities by class year, department or interest. (Though not in initial MVP, groups/forums could be added to foster sub-communities, as many social platforms do[8].)

- Notifications & Alerts – In-app (and/or email/push) notifications for likes, comments, messages, event reminders, etc. Keeps users engaged by informing them of network activity[3].

- Admin Dashboard – Back-end admin/mentor interface for managing users, moderating content, reviewing reports (e.g. flagged posts), and monitoring analytics. Ensures platform quality and policy compliance.

- Payments / Donations – (Optional) Process payments for event tickets or donations. Many alumni systems include donation tracking and secure payment workflows[9].

Each feature will have a concise purpose statement and will be prioritized on the roadmap. See Table 1 for a summary:

| Feature | Purpose |
| --- | --- |
| Profiles | User’s personal page (bio, education, career, photo). Basis of identity and networking[1]. |
| Posts (Feed) | Publish and view updates (text, images, articles). Core social engagement (comments/likes)[2]. |
| Messaging | Real-time private/group chat. Keeps alumni connected with direct communication. |
| Search | Find people, posts, events, jobs via keywords/filters (by name, college, skills, etc.). |
| College CRM | Manage partner colleges: contact info, onboarding status, alumni counts (internal CRM)[5]. |
| Events | Create/schedule events with RSVPs, tickets and reminders. Engages users in real-world meetups[6]. |
| Jobs/Careers | Post and browse jobs/internships. Supports alumni career development and networking[7]. |
| Groups | (Optional) Sub-communities or forums by interest, class or club, to increase engagement[8]. |
| Notifications | Alerts for new messages/likes/comments, event invites, system updates – drives retention[3]. |
| Admin Tools | Moderation, user management, content approval, and analytics dashboard for admins. |
| Payments | Handle transactions (event fees, donations, premium subscriptions) with secure checkout and receipts[9]. |

Table 1: Primary features of Allumnova and their core purposes (from alumni network best practices[5][1][2]).

## 2. Feature Breakdown: Sub-Functions and Data Models

For each feature above, we break down the user actions (sub-functions) and required data models/fields. This clarifies scope and informs APIs and database tables.

### Profiles (Users)

- User Actions: Register, login/logout, edit profile (name, photo, bio, education, occupation, graduation year, contact), follow/unfollow alumni or departments, set privacy.

- Data Model: A User or Profile record with fields like:

- id (UUID)

- name

- email

- passwordHash

- avatarUrl

- bio, location, company, graduationYear

- collegeAffiliation

- Social links (LinkedIn, etc)

- followersCount, followingCount

- Timestamps (createdAt, lastActive)
(Back4App tutorial example: user class with fields bio, avatar, followers/following counts[10].)

### Posts (Activity Feed)

- User Actions: Create post (text, images, files), edit/delete own post, like/unlike posts, comment on posts, share/repost, pin/unpin, report inappropriate content, adjust visibility (public / college-only / private).

- Data Model: A Post entity with fields:

- id

- authorId (User reference)

- content (text)

- Optional mediaUrls (array of image/video URLs)

- createdAt, updatedAt

- likeCount (number)

- likedBy (array of userIds) – or a separate Likes table

- commentCount

- visibility (e.g. Public / College / Private)
(Example schema: post with content, image, author pointer, likes count, likedBy array[11].)
Comments (see below) are linked to posts. Posts may also have tags/hashtags and geolocation fields if needed.

### Comments (on Posts)

- User Actions: Add comment to a post, edit/delete own comment, reply to comments, like comments, report comments.

- Data Model: A Comment table:

- id

- postId (Post reference)

- authorId (User reference)

- content (text)

- createdAt, updatedAt

- likeCount (optional)
(Schema example: comment with content, author pointer, associated post pointer[12].)

### Messaging / Chat

- User Actions: Send one-on-one or group messages (text, media), create/join chat groups, view message history, mark as read, delete own messages. Possibly enable typing indicators.

- Data Model:

- Conversation (or ChatRoom):

  - id, participantIds (array of userIds), createdAt, lastMessage, etc.

- Message:

  - id, conversationId (ref), senderId, content (text), mediaUrls (optional), createdAt, isRead (boolean)
(Back4App example: conversation with participants array and lastMessage; message with text, sender, linked conversation, read flag[13].)

### Search & Discovery

- User Actions: Search people by name/college/company, search posts by keywords or hashtags, search events/jobs by filters.

- Data Model:

- A full-text search index (e.g. Elasticsearch or Algolia) populated by data from Users, Posts, Events, Jobs.

- Regular database tables (Users, Posts, Events, Jobs) support simple queries (e.g. users by graduation year, posts by tag).

- No dedicated “Search” table; search typically reads from other entities.

### College CRM (Institution Directory)

- User Actions: (Admin role) Add/edit college profiles; track outreach stage; view alumni breakdown by college. Possibly “apply to join” by colleges.

- Data Model:

- College table: id, name, location, contactInfo, status (e.g. Not Contacted, Contacted, Onboarded), etc.

- Link User → College (foreign key or array for alumni association).

- CRM logs or notes (if needed) of interactions with each college.

### Events

- User Actions: Create event (name, description, date/time, location, cover image), invite users or classes, RSVP to events, cancel, add to calendar. Mark attendance (check-in).

- Data Model:

- Event table: id, creatorId, title, description, startTime, endTime, location, capacity, attendeesCount, createdAt.

- EventAttendee: linking user to event, with status (invited/going/maybe).

- Possibly Ticket table if paid events.
(SocialEngine notes: events include RSVP and attendance tracking[6].)

### Jobs / Career Opportunities

- User Actions: Post a job listing (title, description, company, requirements), apply to a job, save/bookmark jobs, search/filter jobs (location, field). Possibly messaging between applicant and recruiter.

- Data Model:

- Job table: id, posterId, company, title, description, requirements, postedAt, location, expiryDate.

- JobApplication: id, jobId, applicantId, resumeUrl, status, appliedAt.

- Optional Company profiles or simply free-text.

### Notifications

- User Actions: (Passive) Receive real-time/in-app notifications for events like “User X commented on your post”, “You have 3 new messages”, etc. Mark as read or delete.

- Data Model:

- Notification table: id, userId (recipient), type (e.g. comment, like, message, eventInvite), data (JSON payload: e.g. {"postId":...,"commentId":...}), isRead (boolean), createdAt.
(Concept: notifications of new messages, likes, comments keep users engaged[3].)

### Admin Tools

- User Actions: Admin/moderator can view site analytics (user growth, active users), manage user accounts (ban/unban), moderate flagged content (approve/delete), and manage content (e.g. sticky posts, featured events).

- Data Model:

- May include an Admin user model (or a flag on User), and audit logs.

- Not separate tables aside from whatever logs and content tables already exist.

### Payments

- User Actions: (If enabled) Pay for event tickets or donate to college/club. Users can save payment methods, view receipts.

- Data Model:

- Integrate with payment gateway API (Stripe, Razorpay, etc) rather than a custom table.

- Payment record: id, userId, amount, currency, purpose (eventId or donation), status, paymentGatewayId, createdAt.

- Securely handle payment info on gateway side; Allumnova stores only references and receipts.

Each feature’s breakdown above informs API endpoints, UI flows, and the underlying database schema. We will use these details when designing tasks and dependencies.

## 3. Dependencies & Data Flows

All services share core dependencies: authentication, database, media storage, search indexing, notification services, and analytics. Key data flows:

- Authentication Service: A central auth/identity service (e.g. JWT or OAuth2 using Auth0/Firebase/Auth microservice). All API calls pass through this for user verification.

- Database (Primary DB): Likely a relational DB (e.g. PostgreSQL) storing Users, Posts, Comments, Events, Jobs, etc. Alternatively a mix of SQL (for relational data) and NoSQL (for chat messages or caching).

- Media Storage: A blob storage (S3 or Cloud Storage) for user-uploaded media (profile photos, post images). Posts/Comments reference media by URL.

- Search Engine: A search/indexing service (Elasticsearch or Algolia) where relevant data (users, posts, events) is indexed for fast text search. Updates to data (new user, post, etc.) trigger re-indexing.

- Notification Service: A real-time notification component (could use WebSockets/Firebase/Push API). When events occur (like/comment/message), the system enqueues a notification record and pushes it to the user (and email/Push as needed).

- Messaging Service: A chat service (Node.js + Socket.io or a managed chat API) handling real-time messaging. Stores messages in a DB and handles “user is typing” indicators, read receipts.

- Analytics Service: A logging/analytics pipeline (e.g. events published to an analytics queue like Kafka or AWS Kinesis). Collects usage data (signups, DAU, features used) for dashboards.

These components interact as follows (see diagram): user actions in the UI hit the API backend, which orchestrates services and data stores:

flowchart LR
  UI[Web/Mobile UI] -->|HTTPS/GraphQL| API[API Gateway / Backend]
  API --> Auth[Auth Service (JWT/OAuth)]
  API --> PostSvc[Post Service]
  API --> MsgSvc[Messaging Service]
  API --> NotifSvc[Notification Service]
  API --> UserDB[(User DB)]
  API --> SearchSvc[Search/Index Service]
  PostSvc --> PostDB[(Content DB)]
  MsgSvc --> MsgDB[(Message DB)]
  NotifSvc --> NotifDB[(Notification DB)]
  PostSvc --> Media[Media Storage (S3)]
  API --> EventDB[(Events DB)]
  API --> JobDB[(Jobs DB)]
  PostSvc -->|Update| SearchSvc
  MsgSvc -->|Update| SearchSvc
  SearchSvc --> PostDB
  SearchSvc --> UserDB
  NotifSvc --> Push[Push/Email Service]
  API --> Analytics[Analytics Pipeline]

Above, arrows show major calls and data paths. For example, when a post is created, the Post Service writes to the database and also updates the Search Service. Likes/comments similarly update counts. The Notification Service listens to events (via an internal queue or pub/sub) and sends real-time updates. An Auth Service issues tokens and validates each request.

Additionally, system interactions can be shown as an Entity-Relationship diagram for core data (Users, Posts, Comments, etc.):

erDiagram
    USER ||--o{ POST : creates
    USER ||--o{ COMMENT : comments_on
    POST ||--o{ COMMENT : has_comments
    USER ||--o{ NOTIFICATION : receives
    USER ||--o{ MESSAGE : sends
    CONVERSATION ||--o{ MESSAGE : contains
    USER ||--o{ CONVERSATION : participates_in

This ER diagram highlights relationships: Users create Posts and Comments; Posts have many Comments; Users send Messages in Conversations; Users receive Notifications. (Likes could be modeled as a separate Like table linking users to posts/comments, if needed.)

## 4. Modular Components (Frontend & Backend)

To keep development modular and AI-friendly, we list frontend components and backend services separately, with suggested technologies (based on best practices[14][15]):

- Frontend (Web/Mobile):

- Tech: React (web) + Next.js for server-rendered pages and SEO[14]. React Native or a mobile framework if a dedicated app.

- Components:

  - Pages/sections: Home Feed, Profile page, Messaging screen, Event calendar, Job board, Settings.

  - Shared components: NavBar, Notifications panel, Post card, Comment thread, Forms (profile/edit, event/job creation).

  - State management: Zustand or Redux for app state (e.g. user auth, notifications)[14].

  - API client: GraphQL client (Apollo/Relay) or REST helpers to call backend.

- Backend Services (APIs):

- Tech: Node.js (NestJS or Express) for REST/GraphQL APIs; Socket.io or a managed service (Pusher, Ably) for real-time updates. Spring Boot or Python/Django are also options if team favors those.

- Services:

  - Auth Service: Handles login (JWT tokens or OAuth2), password reset, session management.

  - User Service: CRUD for user profiles, search indexing for user data.

  - Post Service: CRUD posts, handle likes/comments (could be separate microservices or a single content service).

  - Comment Service: (Or combine with Post Service) CRUD comments.

  - Messaging Service: Real-time message handling (WebSocket server + DB storage).

  - Event Service: CRUD events, RSVP management.

  - Jobs Service: CRUD job listings, applications.

  - Notification Service: Listens for triggers (new like, comment, message) and creates Notifications; sends push/email.

  - Search Service: Maintains indexes for text search (can be a microservice interfacing with Elasticsearch/Algolia).

  - Admin Service: For admin actions (reports review, user bans, analytics).

  - Background Workers / Cron: e.g. a nightly cron job to send email digests or clean up old data; background queue workers (RabbitMQ or AWS SQS/Lambda) for intensive tasks (e.g. sending emails, processing payments).

- Databases & Storage:

- Primary DB: PostgreSQL (relational) for core data (users, posts, events) – convenient for structured queries and joins.

- Cache: Redis for caching feeds or session storage, and possibly as a pub/sub broker.

- Media Storage: Amazon S3 or Cloudinary for images/videos.

- Search: Elasticsearch or Algolia for full-text search.

- NoSQL (optional): MongoDB or DynamoDB could be used for unstructured data (e.g. notifications, chat messages) if needed.

- Message Queue: RabbitMQ or AWS SNS/SQS for event-driven flows (notifications, async tasks).

Table 2: Example component breakdown and tech suggestions:

| Layer | Components / Services | Suggested Tech |
| --- | --- | --- |
| Frontend | UI pages, components | React, Next.js, Zustand/Redux, Tailwind |
| Auth | Login/Signup/Session | Node.js (NestJS/Passport), JWT or OAuth |
| API Gateway | REST/GraphQL endpoints | Apollo GraphQL or Express API |
| Post Service | CRUD posts, feed generation | Node.js (Nest/Express) |
| Comment/Like | CRUD comments, like logic | Node.js / same Post service |
| Messaging | Real-time chat API (WebSocket) | Node.js + Socket.io / Pusher |
| Event Service | Event CRUD, RSVP logic | Node.js (REST) |
| Job Service | Job CRUD, apply logic | Node.js (REST) |
| Notification | Trigger & dispatch notifications | Node.js (Worker), Firebase/Push |
| Search | Indexing & search queries | Elasticsearch, Algolia |
| Admin Panel | Analytics, user/content mgmt | Next.js admin pages or React dashboard |
| Databases | Tables for Users, Posts, etc. | PostgreSQL (primary), Redis (cache) |
| Media Storage | User-uploaded photos/videos | AWS S3 / Cloudflare R2 |
| Queue/Cron | Async tasks (emails, cleanup) | RabbitMQ / AWS SQS + Cron (Bull) |
| Analytics | Event logging, metrics store | AWS Kinesis or Google Analytics |

Table 2: Modular components for Allumnova’s architecture, with illustrative tech choices[14][15].

Tech suggestions are examples; alternatives could be used (e.g. Python/Django instead of Node, Firebase for auth, etc.) depending on team expertise. The key is modularity (each feature as an independent service) and clear interfaces (APIs) to allow parallel AI-assisted development.

## 5. Prioritized Roadmap (Milestones, Timelines, Acceptance Criteria, KPIs)

We recommend a stage-wise roadmap with clear deliverables:

- Phase 1 (0–3 months, MVP):

- Milestones: Implement core features – user registration/login, basic profiles, post feed, commenting/liking, notifications, college listing/CRM, and a simple event page. The system should have a functioning feed (with posts/comments), profile editing, and basic search (e.g. search users by name or college).

- Acceptance Criteria:

  - Users can sign up/login and edit their profile.

  - A logged-in user can create/edit/delete posts and comments.

  - Likes increment a post’s like count.

  - Notifications appear for new comments or likes.

  - At least 2 colleges can be added to the CRM and viewable.

  - Responsive UI with mobile-friendly design.

- KPIs:

  - User Sign-ups: Aim for 100+ alumni registrations (beta testers or pilot colleges).

  - Engagement: ≥50% of users create at least one post or comment.

  - Retention: 1-week retention ≥ 20% (users returning after signup).

- Phase 2 (3–6 months):

- Milestones: Add messaging, events, and jobs. Polish search, add basic analytics. Implement admin controls (user management, content flagging). Enhance profile (more fields) and feed ranking (chronological or algorithmic). Start basic monetization (e.g. paid event tickets or donations).

- Acceptance Criteria:

  - Users can have real-time chat (1:1 and small group).

  - Events can be created with RSVP functionality.

  - Jobs can be posted and applied to.

  - Search returns relevant users/posts.

  - Admin can suspend a user or remove a post.

  - System scales to ~500 users without major issues.

- KPIs:

  - Active Users: DAU/MAU ≥ 30% (i.e. at least 30% of monthly users active daily).

  - Messages Sent: >200 messages per week across the network.

  - Events Engagement: At least 3 events created and attended by users.

- Phase 3 (6–12 months):

- Milestones: Scale up features: add groups/communities, polls or mentorship matching, in-app notifications via push/email, improved UI/UX. Implement advanced analytics (user cohorts, feature usage), SEO for public college pages, and finalise payment workflows. Optimize performance and security.

- Acceptance Criteria:

  - Communities/groups can be formed (users can join).

  - Push notifications sent for key alerts (e.g. event reminder, new message).

  - Payment integration works (test transactions succeed).

  - Regular backups and GDPR compliance in place.

  - System passes load test (e.g. handles bursts of 1000 concurrent users).

- KPIs:

  - User Growth: Target x2 monthly growth (e.g. reach 1,000 users by month 12).

  - Engagement: Increase DAU/MAU to ≥40%.

  - Revenue: If monetizing, track amount (e.g. ticket sales, ads) – target $Y by year-end.

  - Retention: 30-day retention ≥25%.

Table or bullet format can organize this clearly. (For brevity, we summarize key points above.) These milestones tie to concrete deliverables (outcomes) rather than vague outputs[16]. For each phase, we will define specific acceptance criteria (as shown) that turn features into “testable contracts”[17], and measure KPIs to validate success and inform iteration.

flowchart LR
    A[Start Sprint Cycle] --> B[Create Sprint Backlog]
    B --> C[Design & Implementation]
    C --> D[Code Review & Testing]
    D --> E[Demo & Release]
    E --> F[Collect Feedback & Metrics]
    F --> G{OK?}
    G -- Yes --> H[Next Features / Optimize]
    G -- No  --> C

Figure: Simplified development flow for each sprint, iterating based on acceptance criteria and metrics (articulating an agile/devops mindset).

## 6. Notion Product Roadmap & Ticket Templates (AI-Friendly)

To manage this roadmap and hand off tasks to developers (or an AI assistant), Notion should be structured clearly:

- Roadmap Pages: Create a top-level “Product Roadmap” page with linked sections for each phase or quarter. Each phase page can list Themes/Milestones (e.g. “MVP Launch”, “Messaging & Events”). Use toggle or heading sections for each milestone, summarizing the goal and deadline.

- Task Database: Maintain a Notion database (Table) of Feature Tickets/User Stories. Each ticket should have fields: Title, Description, Owner, Status, Priority, Deadline.

- Titles: Make them succinct but descriptive, e.g. “Profile: Edit Avatar Image”.

- Description: Include the user story (“As an alumni, I want to upload a profile photo so that others recognize me”).

- Acceptance Criteria: Crucial for AI. List criteria as bullet points (checklist) that can be automatically tested or verified. For example: “Profile photo must be ≤5MB, JPEG/PNG” or “If upload fails, show error message.” This aligns with best practices (AC as testable pass/fail conditions[17]).

- Input/Output Examples: For developer/AI clarity, include example inputs and expected outcomes. E.g. “Input: JPEG image file, Output: image thumbnail URL”. This gives concrete guidance.

- Test Cases: If possible, define example test cases or edge cases. E.g. “Test: Upload a 6MB image should fail with ‘File too large’ message.”

- Templates: Use Notion templates for new tickets to ensure consistency. A template could auto-insert sections: Description, Acceptance Criteria, Test Cases, Notes. AI-generated content tends to perform better with such structured prompts.

- Notion Views: Have filtered views like “Current Sprint”, “Backlog”, “Completed”. During sprint planning, move tickets into the active sprint and assign owners.

- Versioning / Comments: Since AI tools might reference tickets, maintain a clear history (use Notion comments or a changelog in the page). This transparency helps any developer or AI understand context.

By keeping each ticket self-contained and explicit (clear purpose, criteria, examples), an AI assistant can parse and generate code or tests reliably. For instance, a ticket might look like:

Title: [Feature] – [Action] (e.g. “Post – Delete Post API”)
Description: As a user, I want to delete my own post so that I can remove outdated content.
Acceptance Criteria:
- Given a valid postId by the author, the post is removed and response status 200.
- If a non-author requests deletion, return 403 Forbidden.
- Attempting to delete a non-existent post returns 404 Not Found.
Example API Call: DELETE /api/posts/{postId}
Example Response: 200 OK with JSON { success: true }

In this way, each feature ticket doubles as a mini-spec, which is ideal for feeding to code-generation AI. (Writing AC before coding also prevents misunderstandings[18].)

## 7. Sample JSON Schemas for Key Models

Below are illustrative JSON schema snippets for core entities. These can serve as starting points for API models and database tables:

// User Profile schema example
{
  "id": "user_123",
  "name": "Alice Smith",
  "email": "alice@example.com",
  "avatarUrl": "https://.../avatar.jpg",
  "bio": "CS graduate, class of 2020",
  "college": "Example University",
  "graduationYear": 2020,
  "lastLogin": "2026-03-30T08:00:00Z",
  "followersCount": 10,
  "followingCount": 5,
  "createdAt": "2025-11-01T10:00:00Z"
}

// Post schema example
{
  "id": "post_456",
  "authorId": "user_123",
  "content": "Excited to share our new alumni meetup!",
  "mediaUrls": ["https://.../event.png"],
  "createdAt": "2026-03-31T12:34:56Z",
  "updatedAt": "2026-03-31T13:00:00Z",
  "likes": 4,
  "visibility": "public"   // e.g. public, college, private
}

// Comment schema example
{
  "id": "comment_789",
  "postId": "post_456",
  "authorId": "user_456",
  "content": "Great news, count me in!",
  "createdAt": "2026-03-31T12:40:00Z"
}

// Notification schema example
{
  "id": "notif_101",
  "userId": "user_123",         // recipient
  "type": "comment",           // e.g. comment, like, message, eventInvite
  "data": {"postId":"post_456","commentId":"comment_789"},
  "isRead": false,
  "createdAt": "2026-03-31T12:41:00Z"
}

These JSON examples illustrate typical fields and types. In a real API, these would correspond to database tables (with appropriate types and relationships). Including example schemas in Notion tickets or documentation helps AI tools understand expected data formats.

## 8. AI Developer Assistant Prompts & Formats

To accelerate development with AI (e.g. GitHub Copilot, ChatGPT, or custom agents), we should craft clear, context-rich prompts. Key tips: define roles, languages/frameworks, and specify inputs/outputs. Example prompt patterns:

- Feature Implementation Prompt:
“You are a senior Node.js/Express developer. Implement a REST API endpoint POST /api/posts to create a new post. The input is JSON with {authorId, content, mediaUrls}. Return status 201 and the created post object. Include data validation (content required, max length 1000 chars) and error handling. Also write a Jest test that verifies a post is created and stored in the database.”

- API Documentation Prompt:
“Generate an OpenAPI/Swagger spec for the Create Post endpoint described above, including request/response schemas and error codes.”

- Test Generation Prompt:
“Write automated test cases (using Jest) for the Comment Service. Include tests for adding a comment to an existing post, failing to add when postId is invalid, and deleting a comment. Use a mock database.”

- Refactoring/Review Prompt:
“Review the following User model code and optimize it for scalability. Identify any security or performance issues. Suggest improvements.” (followed by code snippet)

- UI Component Prompt:
“Create a React component <PostCard> given the Post schema above. It should display content, author name, timestamp, and like button. Use TypeScript and styled-components. Provide example usage.”

When writing prompts, clarity is crucial. Include the desired output format (e.g. “as code only, no explanation”) if needed. The Melih Demir example shows that specifying tech stack and role yields higher-quality AI output[19]. For instance, saying “You are a Full-Stack Engineer using React/Next.js and Node/NestJS” sets context. Always encourage the AI to produce testable, complete solutions (e.g. unit tests, examples) rather than high-level suggestions.

By structuring prompts like software tickets (clear user story, tech stack, acceptance criteria), the AI assistant can generate code, tests, and docs that align with our roadmap. The prompt examples above can be adapted and stored as Notion templates or cheat-sheets for the team.

Sources: Feature and tech recommendations are based on industry best practices and alumni-management insights[1][5][2][14]. Acceptance criteria guidelines from agile literature[17]. (All cited above.) The roadmap timelines and KPIs are illustrative and should be refined with real data. The mermaid diagrams are for conceptual illustration.

[1] [2] [3] [4] [6] [8] Top 15 Features of Social Networking Sites | SocialEngine

https://socialengine.com/blog/top-15-features-of-a-social-networking-site/

[5] [7] [9] Top 7 Features of Alumni Management Software

https://scale.jobs/blog/top-7-features-of-alumni-management-software

[10] [11] [12] [13] How to Design a Database Schema for a Social Media Application? - Tutorials

https://www.back4app.com/tutorials/how-to-design-a-database-schema-for-a-social-media-application

[14] [15] Best Tech Stack for Social Network in 2026 | Tech Stack Guide | Webscension

https://www.webscension.co/tech-stack-for/social-network

[16] 8 Product Roadmap Best Practices for PMs in 2025

https://www.aakashg.com/product-roadmap-best-practices/

[17] [18] How to Write Acceptance Criteria (With Examples and Templates)

https://kollabe.com/posts/how-to-write-acceptance-criteria

[19]  Developer Mode ON: Crafting an Expert-Level Prompt for AI-Augmented Engineering | by Melih Can Demir | Medium

https://medium.com/@melihcandemir/developer-mode-on-crafting-an-expert-level-prompt-for-ai-augmented-engineering-56a7e5a6754b